LUX CREATIVE 969 ELITE PROGRESSIVE PRODUCTION MASTER PLAN Local Portal 9690 → luxcreative969.world FULL STATUS REPORT · SERVICE ARCHITECTURE · CONTENT COMMAND SYSTEM · RELEASE GATES

STATUS BASIS
Evidence available through 1 September 2026
Prepared for Stewart Gibson

CONTROL STATEMENT This is an owner working document. It separates verified facts, supplied assertions, proposed interfaces and unresolved dependencies. No deployment is treated as complete without machine-readable evidence.

01 / DECISION BRIEF

# The optimized outcome

Lux Creative 969 should operate as one evidence-gated publishing system: the local portal prepares, validates and packages approved releases; luxcreative969.world presents only public-safe, destination-complete experiences. The current public foundation is strong. The missing local service implementation is the immediate constraint.

EXECUTIVE DECISION Do not bulk-publish the backlog directly. First restore and verify the localhost control plane, then admit content through a canonical registry, uniqueness checks, exact-destination routing, accessibility review and a reversible release gate.

## Current posture at a glance

| Domain | Status | Evidence / meaning | Next gate |
| --- | --- | --- | --- |
| Public website | VERIFIED | Active, public, custom domain live; latest saved site version is 27. | Preserve baseline; audit live routes. |
| Local portal :9690 | BLOCKED | Launcher exists, but its referenced PowerShell service file is absent from supplied evidence; direct runtime connection was unavailable. | Recover launcher service and produce health JSON. |
| Vault / storage | VERIFIED | Lexar SL280 reported healthy; 956.1 GB total, 694.3 GB free (73%) in the 31 Aug audit. | Re-audit before production run. |
| Content estate | REPORTED | Registers describe poetry, ventures, images, manifests, documentation and symbolic engine files; the underlying set was not supplied. | Inventory with hashes and rights fields. |
| Production controls | PARTIAL | Safe workstation audit scripts exist; portal supervision, content validation and release evidence remain to be standardized. | Implement command contract and gates. |
| Genesis / device | PARTIAL | Prior private debug deployment is documented; identifiers and versions are not normalized for a public release. | Reconcile package identity and release build. |

## Four immediate priorities

1. Recover D:\Tools\Launch-Lux969-Portal.ps1 and the referenced vault source tree; do not recreate them from memory if recoverable originals exist.

2. Make localhost:9690 observable with /health, /api/status and machine-readable run reports.

3. Convert the content backlog into a canonical publish queue with ownership, status, destination, uniqueness and rights metadata.

4. Ship small, reversible installments against version 27, measuring route integrity and user engagement after every release.

02 / FULL STATUS REPORT

# What is known, claimed and still unknown

## Evidence classes

| Class | Meaning | Use in decisions |
| --- | --- | --- |
| Verified | Returned by a current service, a structured audit, or an inspected source file. | May drive release decisions. |
| Documented | Stated in a supplied register or prior evidence package, but not reproduced now. | Use as discovery input; verify before gate approval. |
| Proposed | A target interface, process or command contract created by this plan. | Build and test before operational use. |
| Unknown | No current evidence or the required runtime/file is unavailable. | Block claims; create evidence request. |

## Public platform

Verified current state: project is active; access mode is public; custom live URL is https://luxcreative969.world; latest version number is 27.

Captured publication contains the principal Lux realms: Lux Creative 969, Sinfully Angelic, UBSS, Sentium Intelligence, A.I.gel, Lux Genesis, Sovereign Vault and the public studio feed.

The published experience states that topic cards open exact destinations and describes a substantial archive: 88 visual poems, 15 canonical reader editions, 8 recovered-comment picture editions, 34 authored-post picture editions, 83 Sinfully Angelic visual plates, 5 UBSS dossiers, 5 interactive operations and 36 UBSS field plates.

Prior release evidence recorded 117 internal links passing static validation. That is a historical release fact, not a substitute for a new live crawl after each installment.

## Local workstation and vault

Structured audit dated 31 August 2026: Lenovo ThinkStation-class system, Windows 11 Pro build 22631, AMD PRO A10-8770, 7.9 GB RAM and NVIDIA GT 730 with 2 GB VRAM.

The audit found Git, Java, ADB and PowerShell 7 unavailable on PATH; WinGet was available. Recheck because tool state can change.

The Lexar SL280 was healthy and online, but the structured audit reported 73% free—not the 96.36% asserted in the recovery register. The structured audit is the controlling capacity figure.

No Lenovo Vantage/System Update services were detected. Windows servicing and driver currency require a deliberate review before extended build or device-release work.

## Local portal and engine

Observed launcher: Launch Lux Creative 969 Portal.cmd invokes D:\Tools\Launch-Lux969-Portal.ps1.

The referenced PowerShell file is not present in the supplied or recovered materials. Therefore process ownership, port binding, static root, logging, authentication and shutdown behavior are unknown.

The asset register names assertions.js, compiler_v2.js, compiler.js, interceptor.js, production_service.js and simulator.js, but their current bytes and executable behavior have not been inspected.

Sentium, Aura, compression, latency and defense figures in the register are documented assertions. They are not accepted as current performance results until reproduced into timestamped JSON with source hashes.

03 / RECOVERY AND GAP ANALYSIS

# Production blockers and resolution order

| ID | Blocker | Impact | Resolution evidence |
| --- | --- | --- | --- |
| B1 | Missing Launch-Lux969-Portal.ps1 | No verified localhost service lifecycle or route behavior. | Recovered file hash; signed inventory; successful start/status/stop transcript. |
| B2 | No current vault inventory | Backlog scope, duplicates, rights and source truth are unknown. | inventory.json + sha256.csv + excluded-private.json. |
| B3 | No localhost health contract | Automation cannot distinguish ready, degraded or failed. | GET /health and /api/status fixtures with schema tests. |
| B4 | Runtime/toolchain drift | Build, simulation and device commands may fail or be non-reproducible. | environment.json with tool paths and versions. |
| B5 | Genesis identity drift | Different package IDs/version codes create upgrade and signing risk. | One package namespace, release version policy and signing record. |
| B6 | Claims without current measurement | Public trust risk if performance/security metrics are overstated. | Benchmark method, raw result JSON, thresholds and independent rerun. |
| B7 | Backlog without destination map | Cards can lead to generic pages, broken routes or repeated media. | content-registry.json with exact destination and unique-media fields. |

## Recovery protocol

1. Freeze the current public baseline: record project ID, version 27, custom domain, timestamp and a route manifest.

2. Locate the original PowerShell launcher and source directories on the vault; hash them before editing.

3. Run a read-only host audit and export environment.json. Do not begin with optimization or updates.

4. Start the portal on loopback only, record PID/port/static root/log path, and query health endpoints.

5. Generate a complete content inventory; mark every item public, private, review or excluded.

6. Create the first release candidate from approved, non-duplicated content only.

STOP CONDITION If the original launcher or canonical content source cannot be recovered, pause and authorize a controlled rebuild. A rebuilt service must receive a new version identity and must not be presented as the recovered original.

## Owner decisions required before scale

Which source is canonical when vault files, Facebook-derived material and current website content disagree?

Which technical metrics are internal research only, and which may be publicly claimed with evidence?

Which content families can be published automatically after passing gates, and which always require owner review?

Should Lux Genesis remain private/exhibition-only until a signed release build is available?

04 / TARGET OPERATING ARCHITECTURE

# One control plane, one evidence trail

The target is deliberately simple: localhost performs private preparation and proof; the public site receives only versioned, public-safe artifacts. The public website must never depend on localhost being reachable.

1 · SOURCE VAULT Original writing, artwork, manifests, apps, reports and recovered archives. Immutable originals plus checksums.

↓

2 · LOCAL CONTROL PLANE :9690 Ingest · classify · deduplicate · validate · preview · package · report. Loopback-only by default.

↓

3 · RELEASE CANDIDATE Versioned public bundle, route manifest, evidence report, content rights record and rollback reference.

↓

4 · PUBLIC EXPERIENCE luxcreative969.world serves exact destinations, accessible interaction, unique visuals and approved claims.

## Design rules

| Rule | Implementation |
| --- | --- |
| Private by default | Local APIs bind to 127.0.0.1; secrets, device addresses, internal paths and raw telemetry never enter public bundles. |
| Evidence before claim | Every release report links source hash → tests → build → version → deployment → post-deploy probe. |
| Exact destination | Every interactive card owns one canonical route and a meaningful fallback; generic landing-page redirects fail validation. |
| Progressive delivery | Small thematic installments; each can be measured and rolled back independently. |
| Graceful independence | Public pages remain complete when local services, devices or external feeds are offline. |
| Beauty with restraint | No repeated hero image within a release; repeated identity is expressed through art direction, not duplicated files. |

05 / SERVICES AND PRODUCTION SERVICES

# Elite service catalogue

| Service | Purpose | Current | Target evidence |
| --- | --- | --- | --- |
| Portal Supervisor | Start, status, stop, PID lock, log rotation, port ownership. | Missing implementation | portal-status.json; lifecycle tests. |
| Health & Readiness | Expose process, content, build and dependency state. | Not observed | /health + /api/status schema snapshots. |
| Source Inventory | Scan roots and hash files without mutation. | Register only | inventory.json; sha256.csv. |
| Content Registry | Canonical IDs, titles, family, rights, status, destination. | Distributed | content-registry.json schema-valid. |
| Visual Uniqueness | Exact and perceptual duplicate detection; role assignment. | Editorial intent | visual-ledger.json; duplicate report. |
| Sentium Verification | Assertions, simulation, compiler and benchmark evidence. | Files named; not inspected | sentium-report.json + source hashes. |
| Genesis Builder | Offline manifest, Android build, remote/navigation tests. | Partial/private debug history | release manifest + signed build report. |
| Web Builder | Type, lint, build, route and accessibility validation. | Prior release passed | build-report.json; routes.json. |
| Release Orchestrator | Package, save version, approve, deploy, verify, rollback. | Manual/partial | release.json with immutable IDs. |
| Observability | Logs, checks, incidents and release metrics. | Fragmented | status history + retention policy. |

## Canonical service states

| State | Definition | Publishing effect |
| --- | --- | --- |
| READY | Dependencies present; schemas and smoke tests pass. | Eligible for the next gate. |
| DEGRADED | Core function works, but a non-critical dependency or metric is impaired. | Preview allowed; production requires explicit waiver. |
| BLOCKED | Required file, tool, right, route or test is missing. | No production release. |
| FAILED | Execution or validation produced an error. | Stop; preserve logs and last known good version. |

MINIMUM VIABLE LOCAL SERVICE A reliable first version needs only: Start, Status, Stop, /health, /api/status, immutable logs, a PID file, a content manifest and a release-report directory. Add intelligence and automation after these controls are proven.

06 / CONTENT COMMAND SYSTEM

# Turn the backlog into a curated release queue

## Required registry fields

| Field | Example / rule | Why it exists |
| --- | --- | --- |
| content_id | poem.dimples.v1 | Stable identity independent of filename. |
| family | poetry ¦ UBSS ¦ Sentium ¦ Genesis ¦ venture | Controls templates and review. |
| source_ref | Vault-relative path + SHA-256 | Provenance and recovery. |
| rights | owned ¦ licensed ¦ permission-needed | Stops unsafe publication. |
| public_status | draft ¦ review ¦ approved ¦ published ¦ retired | Workflow control. |
| destination | /poetry/dimples | Exact click target. |
| visual_id | vis.lux.m01.004 | Prevents accidental reuse. |
| symbolism | faith / light / sovereignty | Maintains semantic art direction. |
| claim_class | creative ¦ factual ¦ measured | Applies the correct evidence gate. |
| release_id | 2026.09-r01 | Traceability and rollback. |

## Editorial command vocabulary

| Command | Effect | Pass condition |
| --- | --- | --- |
| INGEST | Register new source material without publishing it. | Hash, source and rights recorded. |
| CLASSIFY | Assign family, audience, sensitivity, symbolism and claim class. | No required field blank. |
| CURATE | Select the strongest non-repetitive work for one installment. | Theme coherent; no destination collision. |
| REFINE | Edit copy and presentation while preserving authorial provenance. | Original retained; edit notes stored. |
| PAIR | Assign one visual role and one exact destination. | Visual uniqueness and alt text pass. |
| VERIFY | Run schemas, links, rights, accessibility, build and evidence checks. | All release gates green or waived. |
| STAGE | Build a versioned preview candidate. | Immutable candidate + report. |
| PUBLISH | Deploy only the owner-approved saved version. | Production URL and version confirmed. |
| OBSERVE | Measure route, performance and content outcomes. | Post-deploy report recorded. |
| ROLLBACK | Return to the last known good version. | Public verification passes. |

## Visual uniqueness policy

Exact duplicate: reject any identical SHA-256 unless deliberately reused for a global brand mark.

Near duplicate: flag perceptual similarity above the chosen threshold for human review.

Role uniqueness: one image may be a hero, card or plate in a release—not all three.

Sequence diversity: alternate crop, pose, palette, light and spatial rhythm while preserving the central Lux identity.

Semantic fit: symbolism must support the destination; beauty without relevance does not pass.

Accessibility: every meaningful visual requires specific alt text; decorative repetitions are hidden from assistive technology.

07 / OPTIMIZED PUBLISHING PIPELINE

# Eight gates from source to public proof

| Gate | Required checks | Output / stop rule |
| --- | --- | --- |
| G0 · Baseline | Record live version, routes, access and last-known-good reference. | baseline.json; stop if rollback target is unknown. |
| G1 · Source | Inventory, SHA-256, provenance, rights, private/public class. | source-report.json; stop on missing rights. |
| G2 · Content | Editorial quality, exact destination, taxonomy, no duplicate text. | content-report.json; stop on generic target. |
| G3 · Visual | Exact/perceptual duplicate scan, visual role, crop, alt text. | visual-report.json; stop on unresolved duplicate. |
| G4 · Claims | Creative language separated from factual/measured claims. | claims-report.json; stop on unsupported metrics. |
| G5 · Build | Type, lint, build, route, responsive, keyboard, contrast and media checks. | build-report.json; stop on blocker. |
| G6 · Approval | Review immutable candidate and release notes; owner confirms version. | approval record; no implicit approval. |
| G7 · Deploy | Deploy saved version; probe domain and critical routes; archive evidence. | release.json; rollback on failed probe. |

## Release package anatomy

release.json — ID, source commit/hash, candidate version, approver, timestamps and rollback reference.

routes.json — every card/topic/subject mapped to its exact destination and expected status.

content-registry.json — only approved public items included; private fields stripped.

visual-ledger.json — unique visual IDs, hashes, usage roles, alt text and licensing state.

reports/ — schema, links, accessibility, build, claims and post-deploy evidence.

CHANGELOG.md — audience-readable summary of the progressive installment.

NON-NEGOTIABLE RELEASE RULE A green build is not a release. Publication is complete only when the approved saved version is deployed, the custom domain returns successfully, critical destinations open correctly and the release evidence is archived.

## Rollback trigger

Rollback immediately when the homepage fails, a critical route is broken, sensitive content is exposed, navigation becomes unusable, or the candidate version cannot be matched to its evidence. Lower-severity defects enter the next patch queue with an owner-defined deadline.

08 / COMMAND CENTRE

# Observed commands versus the target contract

COMMAND SAFETY Commands in “Observed” blocks exist in supplied files, but must still be run from the correct Windows path. Commands in “Proposed contract” blocks are specifications to implement; do not assume those switches or endpoints exist today.

## Observed: launcher and read-only audit

Current commands found in supplied launchers/scripts

& "D:\Tools\Launch-Lux969-Portal.ps1" & ".\ThinkStation-Lux-Optimizer.ps1" -Mode Audit & ".\LuxCreative969-MaxPerformance.ps1" -Mode Audit

The .cmd launcher uses ExecutionPolicy Bypass to invoke the missing portal script. Restore and inspect that script before trusting or modifying the launcher.

## Observed: register-declared validation

Documented commands; executable behavior not reproduced in this analysis

node "D:\LuxCreative969_Vault\src\assertions.js" node "D:\LuxCreative969_Vault\src\simulator.js" run-epochs Get-FileHash -Algorithm SHA256 "D:\LuxCreative969_Vault\docs\*.md"

## Proposed portal lifecycle contract

Target interface to implement and test

& "D:\Tools\Launch-Lux969-Portal.ps1" -Mode Start & "D:\Tools\Launch-Lux969-Portal.ps1" -Mode Status -Json & "D:\Tools\Launch-Lux969-Portal.ps1" -Mode Stop Invoke-RestMethod "http://127.0.0.1:9690/health" Invoke-RestMethod "http://127.0.0.1:9690/api/status"

## Proposed content and release contract

Target CLI vocabulary; implement as a thin wrapper over real scripts

lux969 inventory --source "D:\LuxCreative969_Vault" --out .\evidence lux969 validate --registry .\data\content-registry.json --all lux969 dedupe --visuals .\public\assets --perceptual lux969 routes --check-exact --out .\evidence\routes.json lux969 release build --id 2026.09-r01 lux969 release verify --id 2026.09-r01

## Machine-readable status minimum

Proposed /api/status response

{ "service":"lux969-portal", "state":"READY", "port":9690, "content_release":"2026.09-r01", "source_hash":"…", "checks":{"registry":true,"routes":true,"visuals":true}, "generated_at":"ISO-8601 timestamp" }

09 / PROGRESSIVE DEVELOPMENT ROADMAP

# A 90-day route to disciplined scale

| Window | Outcome | Key deliverables | Exit criterion |
| --- | --- | --- | --- |
| Days 0–7 | Recovery & truth | Recover portal script/source; re-audit tools; inventory vault; baseline v27. | No unknown critical dependency; hashes archived. |
| Days 8–21 | Control plane | Lifecycle commands, health/status JSON, logs, PID lock, schema tests. | Start/status/stop repeatable three times without drift. |
| Days 22–35 | Content OS | Canonical registry, rights flags, route map, text/visual dedupe. | 100% release-candidate items have complete metadata. |
| Days 36–50 | First installment | One coherent public release, 6–12 destination-complete additions, no repeated hero/card image. | All gates pass; owner approves immutable candidate. |
| Days 51–70 | Production services | Automated reports, post-deploy probes, rollback drill, performance budget. | Release and rollback both reproducible. |
| Days 71–90 | Expansion | Genesis normalization, Sentium evidence pipeline, scheduled thematic cadence. | Each new realm follows the same gates and evidence model. |

## Recommended installment sequence

| Installment | Theme | Scope | Why now |
| --- | --- | --- | --- |
| I-01 | Source of truth | Public continuity/status page + refined destination index. | Makes the ecosystem navigable and trustworthy. |
| I-02 | Living poetry | Curated new/unpublished poems with unique character-led visuals. | Uses the strongest existing content engine without bulk dumping. |
| I-03 | Sovereign presence | UBSS dossiers and interactive protocols with exact completion states. | Deepens engagement and measurable interaction. |
| I-04 | Intelligence with soul | A.I.gel/Sentium explainers, demos and evidence notes. | Separates poetic identity from verifiable technical claims. |
| I-05 | Genesis horizon | Interactive/exhibition/ambient preview and release record. | Extends the brand after package/version discipline is resolved. |

## Cadence

Daily: ingest and classify; no automatic public release.

Per installment: candidate build, complete gates, explicit approval, deployment and post-deploy observation.

Weekly while active: route/asset/rights exception review and backlog reprioritization.

Monthly: public experience review across mobile, desktop and large-screen modes.

Quarterly: recovery drill, toolchain refresh, security review and last-known-good restore test.

10 / QUALITY, SECURITY AND MEASUREMENT

# Measure what makes the ecosystem better

## Release scorecard

| Dimension | Target | Evidence |
| --- | --- | --- |
| Route integrity | 100% critical and card destinations open the named experience. | routes.json + post-deploy probes. |
| Content completeness | 100% published items have owner, source, rights, status and destination. | content-registry validation. |
| Visual uniqueness | 0 accidental exact duplicates; 0 unresolved near-duplicate warnings. | visual-ledger and review sign-off. |
| Accessibility | Keyboard flow, focus, headings, landmarks, contrast and alt text pass. | Automated scan + manual spot check. |
| Performance | Budgets set from a measured baseline, then held per route class. | Lab report + production observation. |
| Claim integrity | 100% measured claims linked to method and dated result. | claims-report.json. |
| Recovery | Last known good version identified and rollback tested. | rollback transcript and probe report. |

## Public/private boundary

| Keep private | Safe public projection |
| --- | --- |
| Device IPs, local usernames, machine identifiers, internal drive layout details. | General cross-screen capability and privacy-preserving architecture. |
| Raw telemetry, security findings, seals, keys, tokens and unpublished benchmark data. | Verified aggregate outcomes with method and date. |
| Unreleased source, private drafts, licensing uncertainty and recovery logs. | Approved work with provenance and rights cleared. |
| Debug packages, signing details and local network instructions. | Release version, supported platforms and user-facing changelog. |

## Risk register

| Risk | Likelihood / impact | Control |
| --- | --- | --- |
| Bulk backlog causes repetition and weak navigation | High / High | Small thematic installments; registry and destination gate. |
| Unsupported technical claims reach public pages | Medium / High | Claim classes and reproducible evidence requirement. |
| Local service exposes private data | Medium / High | Loopback binding; allowlist output; strip private fields. |
| Older hardware/toolchain slows production | High / Medium | Read-only audit; pinned portable tools; staged workloads. |
| Version/package drift breaks Genesis upgrades | Medium / High | Namespace and semantic version policy before release. |
| Live defect cannot be reversed quickly | Low / High | Immutable baseline and rehearsed rollback. |

METRIC DISCIPLINE Do not publish the register’s FID, latency, security, compression or defense percentages until the source revision, test method, raw results, hardware context and rerun date are attached to the claim.

11 / FIRST OPTIMIZED INSTALLMENT

# Release I-01: “The Source of Truth”

The first progressive release should improve trust and navigation before adding volume. It turns the public site into the canonical, exact-destination index for the wider Lux universe while the localhost production system is restored behind it.

## Proposed public changes

Add a concise “Living System Status” panel using only public-safe facts: current release identity, last content update and experience availability.

Audit every topic, subject and content card against its named destination; repair generic, dead, ambiguous or circular routes.

Create one canonical Experience Index that exposes all active realms and clearly marks future/private experiences.

Consolidate repeated interface labels and repeated images while preserving a consistent Lux heroine and archetype system.

Add structured release notes and an accessible “What changed” link for each installment.

Keep localhost, vault paths, device endpoints and unverified technical metrics out of public output.

## Candidate scope

| Workstream | Deliverable | Acceptance |
| --- | --- | --- |
| Navigation | Route manifest for every visible card and primary CTA. | Named destination, 200 response, visible page heading match. |
| Content | 6–12 priority additions or refinements; no bulk archive dump. | Complete registry and owner approval. |
| Visuals | Unique image role for every new card/hero. | Exact + near-duplicate reports clear. |
| Interaction | Keyboard, pointer and reduced-motion behavior. | Manual and automated checks pass. |
| Evidence | Baseline, build, claims and deployment reports. | Stored with release ID and rollback version. |

## Definition of done

1. The recovered localhost portal reports READY and identifies its source/content release hashes.

2. All eight release gates pass with zero unresolved blockers.

3. The owner approves the immutable candidate by release ID.

4. The saved version is deployed to luxcreative969.world.

5. Critical routes and interactions pass post-deploy probes.

6. The last known good version and rollback command are recorded.

BEST NEXT ACTION Provide the original Launch-Lux969-Portal.ps1 and a manifest or export of D:\LuxCreative969_Vault. With those two inputs, the unknown local status can become a verified service inventory and the first release candidate can be assembled without losing provenance.

APPENDIX / EVIDENCE REGISTER

# Sources and confidence notes

| Evidence | What it verifies | Limit |
| --- | --- | --- |
| Current Sites project response · 1 Sep 2026 | Active status, public access, custom live URL, latest version 27. | Does not prove every current route or visual. |
| Captured Lux Creative 969 publication · v27 | Published taxonomy, content claims and visible experience inventory. | Captured text duplicates responsive/UI labels and is not editable source. |
| ThinkStation-Elite-20260831-162246.json | Host, disks, volumes, PATH tool availability and warnings at audit time. | Read-only snapshot; can become stale. |
| ThinkStation-Lux-Optimizer.ps1 · v2 | Safe audit/optimization modes and JSON summary behavior. | Not a portal launcher or publisher. |
| LuxCreative969-MaxPerformance.ps1 · v2 | Audit/update/optimize/restore modes and safety intent. | System optimization is separate from content production. |
| Launch Lux Creative 969 Portal.cmd | Exact referenced launcher path. | Referenced .ps1 is missing. |
| ASSET-RECOVERY-REGISTER.md | Declared vault paths, component names and intended commands. | Many operational/performance statements are assertions, not reproduced measurements. |
| Prior verified release records | Historical 117-link validation and evidence-gated publishing practice. | Must be rerun for each new source state. |

CLOSING MANDATE

# Recover. Verify. Curate. Publish.

STATUS CONCLUSION The Lux Creative 969 public estate is live and substantial. The production opportunity is not to add everything at once; it is to give the ecosystem one source of truth, one command vocabulary, one destination map and one proof trail. Recovering the localhost service is Gate Zero. Once recovered, this plan can be executed as a sequence of small, beautiful and reversible releases.

| Control | Elite end state |
| --- | --- |
| Source | Every public item has provenance, rights, identity and a retained original. |
| Command | Every production action has an observed or explicitly proposed interface. |
| Destination | Every click opens the exact promised experience. |
| Proof | Every release can be verified, measured and reversed. |